## Test Plan Template for Performance Management Tool

- Objectives

The primary objective is to ensure that the Performance Management Tool functions effectively, meets user requirements, performs optimally under different conditions, and is bug-free. Specific goals include:

- Verifying core functionalities such as Goals, Roles Setup, Talent Review, Peer Reviews, Year-End Process, and Unit/Comp Discussions.

- Ensuring the tool's usability, performance, and security.

- Delivering a high-quality application that meets stakeholder expectations.

### 2. Scope

#### In-Scope

- Validation of core modules:

  - Goals: Creation, editing, deletion, tracking progress.

  - Roles Setup: Assigning roles, role hierarchy validation.

  - Talent Review Process: Review cycle workflows and notifications.

  - Peer Review Process: Peer feedback workflows, anonymity handling.

  - Year-End Process: Consolidation of yearly reviews and reports.

  - Unit/Comp Discussion: Discussions and approval workflows.

- Performance testing for user load and stress.

- Compatibility testing across web browsers (Chrome, Edge, Firefox, etc.).

- Security testing to ensure data confidentiality and integrity.

#### Out-of-Scope

- Mobile application testing (if not part of the scope).

- Integration with third-party tools not listed as essential for core functionality.

- Internal hardware and server infrastructure testing.

### 3. Test Environment

- Operating Systems: Windows.

- Browsers: Latest versions of Chrome, Edge, Firefox, and Safari.

- Server Setup: UAT and Staging servers with production-like configurations.

- Database: Mock data with role, goal, and review setups.

### 4. Test Strategy

#### Testing Types

- Functional Testing: Validate all module functionalities.

- Performance Testing: Measure system response under varied user loads.

- Security Testing: Identify vulnerabilities like unauthorized access.

- Usability Testing: Ensure the interface is user-friendly.

- Regression Testing: Verify new changes don't impact existing features.

- Compatibility Testing: Across different browsers and OS.

#### Test Design Techniques

- Equivalence Partitioning: Test similar input groups for functionality.

- Boundary Value Analysis: Test boundary cases like maximum and minimum data inputs.

- State Transition Testing: Validate role or goal state changes.

- Use Case Testing: Test common user workflows.

### 5. Test Deliverables

- Test Artifacts:

  - Test Plan Document.

  - Test Cases and Test Scenarios Document.

  - Automation Scripts (if applicable).

  - Test Execution Reports.

  - Defect Log and Status Report.

  - Final QA Sign-off.

### 6. Test Schedule

| Activity | Start Date | End Date | Responsible |
| --- | --- | --- | --- |
| Requirement Analysis | 7 Jan 2025 | 9 Jan 2025 | QA Team |
| Test Planning | 13 Jan 2025 | 14 Jan 2025 | QA Lead |
| Test Case Design | 15 Jan 2025 | 24 Jan 2025 | Test Engineers |
| Test Environment Setup | 27 Jan 2025 | 28 Jan 2025 | DevOps Team |
| Test Execution | 29 Jan 2025 | 14 Feb 2025 | QA Team |
| Reporting & Closure | 17 Feb 2025 | 18 Feb 2025 | QA Lead |

### 7. Entry & Exit Criteria

#### Entry Criteria

- Approved requirements documents.

- Complete test environment setup.

- Test cases reviewed and signed off.

#### Exit Criteria

- All test cases executed with a pass rate >95%.

- Critical defects fixed and retested.

- Final test summary report submitted.

### 8. Risks & Mitigation

| Risk | Mitigation Strategy |
| --- | --- |
| Delays in test environment readiness. | Advance planning and early setup request. |
| Unclear requirements or scope changes. | Conduct regular requirement reviews. |
| High defect rates during testing. | Immediate defect triaging and resource allocation for fixes. |

### 9. Reporting

- Daily Test Execution Reports.

- Weekly QA Status Reports.

- Defect Density Reports.

- Final Test Summary Report with insights and recommendations.